## Slide 1
AIML-510 Assignment 1.4
Responsible AI Framework Project Introduction
Nexora Systems: turning ethical principles into an operating model
Foundation
Uses the same Nexora Systems case study and AI use cases from Assignment 1.3.
RAI structure
Defines roles, accountability, vetting processes, and a 12-month rollout.
Measurement
Connects KPIs to Nexora's ethical principles and Chapter 6 guidance.
Governance
Risk Vetting
KPIs
Sources: OpenAI, 2026; Blackman, 2022.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 1

## Slide 2
From Principles to Operating Model
Nexora's 1.3 ethical principles become concrete governance controls.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 2
Reliability & safety
Release gates, reliability thresholds, incident response.
Privacy & data stewardship
Tenant isolation, data minimization, vendor restrictions.
Explainability & transparency
Customer-facing explanations and confidence signals.
Human accountability
Named approval owners for production-impacting actions.
Fairness & inclusive impact
Stakeholder review and service-quality checks.
Lifecycle governance
Inventory, monitoring, audit, and retirement.
Chapter 6 connection: values only matter if they are assigned to people, processes, expert review, accountability, and measurable KPIs.
Sources: AIML-510 Assignment 1.3; Blackman, 2022.

## Slide 3
RAI Organization and Accountability
The CTO owns the program; the committee and operating teams provide review evidence.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 3
Executive RAI Owner / CTO
Accountable for program authority, funding, escalation, and final risk posture.
AI Ethics Committee
Approves, rejects, or requires changes for medium/high-risk AI.
Product impact
Use case, users, explanation, human workflow
ML/model risk
Testing, monitoring, drift, reliability
Privacy/security
Data boundaries, access, vendor controls
Procurement
Vendor evidence, contracts, renewal review
NIST flow: Govern establishes roles, Map defines context, Measure tests risk, Manage monitors and improves controls.
Sources: Blackman, 2022; NIST, 2023.

## Slide 4
Top Seven RAI Roles and Skills
Nexora needs named responsibilities, not informal good intentions.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 4
Executive RAI Owner / CTO
Authority, budget, escalation, risk tradeoffs
RAI Governance Program Manager
Cadence, documentation, policy rollout, KPI tracking
AI Ethics Committee Lead
Ethical risk analysis, facilitation, case law
ML Engineering & Model Risk Lead
Evaluation, monitoring, reliability, drift detection
Data Privacy & Security Lead
Tenant isolation, data minimization, secure review
Product Impact & Human Factors Lead
Explainability, user impact, approval workflows
AI Procurement & Vendor Risk Lead
Due diligence, contracts, sandbox evaluation
Chapter 6 principle: role-specific responsibilities should be evaluated, rewarded, and enforced.
Source: Blackman, 2022.

## Slide 5
Accountability Model
RACI chart for AI governance decisions and evidence ownership.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 5
Activity | CTO | AIEC | Product | ML Risk | Privacy/Sec | Procurement
Program charter + KPIs | A | C | C | C | C | C
Internal AI evidence package | I | C | R | R | R | I
Vendor AI due diligence | I | C | C | C | R | R
Medium/high-risk decision | A | R | C | C | C | C
Monitoring + incident review | A | C | R | R | R | I
Legend: A = accountable, R = responsible, C = consulted, I = informed. Committee decisions are documented for audit and ethical case-law reuse.
Sources: Blackman, 2022; NIST, 2023.

## Slide 6
Internal AI Product Vetting
Nexora applies NIST Map/Measure/Manage and SCU ethical risk tools before release.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 6
1. Intake
Inventory AI feature and business owner
2. Map
Use case, data, users, decision rights, risk tier
3. Sweep
SCU ethical risk sweep and pre-mortem
4. Measure
Reliability, privacy, explainability, fair impact
5. Decide
Approve, reject, or require changes
6. Manage
Monitor, escalate, incident response, rollback
Required evidence package
intended use, limits, data sources, customer impact
test results, approval path, rollback threshold
Gate rule
no production-impacting AI without named human approval
medium/high-risk AI requires committee review
Sources: NIST, 2023; Santa Clara University, n.d.

## Slide 7
External AI Procurement Vetting
Procured AI receives the same ethical scrutiny as internally built AI.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 7
Vendor intake
AI disclosure, intended use, affected workflow
Data + contract review
Data handling, retention, training rights, exit terms
Sandbox evaluation
Reliability, privacy, security, explainability, misuse
Review decision
Approve, reject, or require contractual/technical controls
Ongoing management
Monitoring, renewal review, incident and offboarding plan
Vendor red flags
unclear model/data provenance
customer data used for training by default
no reliability or bias testing evidence
no meaningful explanation or audit trail
no incident reporting or exit path
Procurement principle: buying AI does not outsource accountability.
Sources: Blackman, 2022; Santa Clara University, n.d.

## Slide 8
12-Month Implementation Timeline
A practical first-year path from charter to audited scorecard.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 8
M1-2
Charter
Name CTO owner; approve RAI charter; inventory AI use
M3-4
Structure
Form committee; define risk tiers; create intake templates
M5-6
Pilot
Pilot internal vetting on API mapping and anomaly detection
M7-8
Scale
Launch vendor process and staff training
M9-10
Monitor
Deploy dashboard, incident workflow, explanation templates
M11-12
Improve
Audit outcomes; refine KPIs; publish internal scorecard
By month 12, every AI system should have an owner, risk tier, evidence record, monitoring plan, and review history.
Sources: Blackman, 2022; NIST, 2023.

## Slide 9
KPIs Aligned to Nexora Principles
Actionable KPIs measure adoption and ethical performance, not abstract values.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 9
Principle | KPI | Target
Reliability & safety | AI-caused Sev1/Sev2 incidents; recommendation precision; rollback rate | 0 Sev1; precision threshold met before launch
Privacy & data stewardship | Privacy review coverage; unauthorized third-party training incidents | 100% review; 0 unauthorized training
Explainability & transparency | Recommendations with explanation and confidence signal | 95%+ for customer-facing AI
Human accountability | Production-impacting AI actions with named human approval | 100% before production change
Fairness & inclusive impact | Subgroup/service-quality deltas reviewed where applicable | Reviewed before medium/high-risk release
Lifecycle governance | AI systems inventoried, risk-tiered, monitored, owner-assigned | 100% inventory and named owner
KPI rule: every metric has a named owner, monthly review cadence, target threshold, and escalation path.
Chapter 6 best practice: measure both program adoption and whether concrete ethical commitments are reducing risk.
Source: Blackman, 2022.

## Slide 10
Conclusion: Ethics Becomes Operating Discipline
Nexora's RAI framework converts principles into repeatable governance.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 10
The 1.3 ethics statement becomes credible only when it is backed by ownership, review authority, workflows, and measurable evidence.
Executive ownership
The CTO owns the program and reports progress through KPIs.
Expert oversight
The AI Ethics Committee handles gray areas and high-risk decisions.
Embedded process
Internal and external AI products pass through documented risk gates.
Closed-loop improvement
Monitoring, incidents, audits, and customer feedback update the framework.
RAI at Nexora is not a statement on a slide; it is a management system for safer AI adoption.
Sources: Blackman, 2022; NIST, 2023.

## Slide 11
References
Sources used for the RAI organization, vetting process, timeline, and KPI design.
AIML-510 | Workshop 1 | RAI Framework Project Introduction | 11
Course and framework sources
Blackman, R. (2022). Ethical machines: Your concise guide to totally unbiased, transparent, and respectful AI. Harvard Business Review Press. Chapter 6.
National Institute of Standards and Technology. (2023). Artificial intelligence risk management framework (AI RMF 1.0) (NIST AI 100-1). U.S. Department of Commerce. https://doi.org/10.6028/NIST.AI.100-1
Santa Clara University, Markkula Center for Applied Ethics. (n.d.). An ethical toolkit for engineering/design practice. Retrieved May 15, 2026, from https://www.scu.edu/ethics-in-technology-practice/ethical-toolkit/
OpenAI. (2026). ChatGPT (May 15 version) [Large language model]. https://chatgpt.com/
AIML-510 Assignment 1.3 Nexora Systems case study and ethical principles.
Company context source
Nexora Systems is the fictional enterprise SaaS case study developed for this course project.